Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20-02-2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24612 |
| Project Name | Dog breed identification using transfer learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Collection & Preparation | USN-1 | As a developer, I can collect dog breed images for model training. | 3 | High | P. Seetha Ram K. Sai Durga Sk. Musharaf S. Vignesh |
| Sprint-1 | Dataset Collection & Preparation | USN-2 | I can preprocess images (resize, normalize, label) for training. | 3 | High | P. Seetha Ram K. Sai Durga Sk. Musharaf S. Vignesh |
| Sprint-2 | Model Development using Transfer Learning | USN-3 | I can use a pre-trained VGG19 model (TensorFlow/Keras) for transfer learning. | 4 | High | P. Seetha Ram K. Sai Durga Sk. Musharaf S. Vignesh |
| Sprint-3 | Model Training | USN-4 | As a developer, I can train the model using the prepared dataset. | 3 | High | P. Seetha Ram K. Sai Durga Sk. Musharaf S. Vignesh |
| Sprint-4 | Web Application Development | USN-5 | As a user, I can upload an image of a dog. | 2 | High | - |
| Sprint-5 | Prediction System Development | USN-6 | I can predict the dog breed from the uploaded image. | 2 | Medium | - |
| Sprint-6 | Testing and Deployment | USN-7 | I can test the system using different dog breed images. | 3 | High | P. Seetha Ram K. Sai Durga Sk. Musharaf S. Vignesh |
|  | Testing and Deployment | USN-8 | As a developer, I can deploy the system for real-time web usage. | 2 | Medium | P. Seetha Ram K. Sai Durga Sk. Musharaf S. Vignesh |
|  | Testing and Deployment | USN-9 | As a user, I can view predicted dog breed results clearly. | 2 | Medium | - |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 May 2025 | 20 Feb 2026 | 20 | 20 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 3 May 2025 | 20 Feb 2026 | 20 | 20 Feb 2026 |
| Sprint-3 | 20 | 6 Days | 5 May 2025 | 20 Feb 2026 | 20 | 20 Feb 2026 |
| Sprint-4 | 20 | 6 Days | 7 May 2025 | 20 Feb 2026 | 20 | 20 Feb 2026 |